## Slide 1
  What Went Well?
TEAM
We made many improvements to our project
Everyone had a better understanding of each other's skills
We are more comfortable working together as a team
We used the branch features to share our work and avoid overwriting changes
    Walter – We were able to improve our project by establishing direct things we needs to change or learn for this sprint.
    Carter – We were able to learn about difficult subjects quickly and efficiently. Were able to communicate and break the program up into manageable parts.
    Daniel – We were able to organize and separate the code so that we can see and work on separate files.
    Elvin – TODO
    Luke – TODO

## Slide 2
  What Might Be Impeding Us from Performing Better?
    Limited time to work on project and with team due to busy schedules.
    Some tasks required a lot of knowledge and research on the subject before progressing
    To many different languages and interconnecting process’s
    Being able to communicate when we lost or on what to do.

## Slide 3
  What Can We do to Improve?
    TEAM – Helping each other when one of us is struggling.
    Walter – Making sure everyone is on the same page and is able to test their code without overriding each others work.
    Carter – reaching out to teammates more when one is struggling through difficult parts of projects, letting each other know if were having trouble.
    Daniel – More group meetings to keep each other on the same path. (Ex. Three 1 hour meetings / week)
    Elvin – TODO
    Luke – TODO