## Slide 1
  What Went Well?
TEAM
Little to no conflict.
    Everyone was helpful to each other when answering questions.
    All able to sync repositories and modify shared project.
    Met up to discuss any major conflicts or issues.
    Walter – Idea input creation and providing resources to team.
    Carter – No conflict while working on project. Everyone worked well as a team and all discussions went smoothly, work was evenly distributed.
    Daniel – Repository organization.
    Elvin –
    Luke – Cooperation, agreement, etc.

## Slide 2
  What Might Be Impeding Us from Performing Better?
    Time management, underestimating how much time it takes to complete a task
    Learning new tools/languages/frameworks so that everyone has an equal understanding of the project.
    Learning how to create “real time” updates for the multiplayer aspect with multiple users. Will require more research.

## Slide 3
  What Can We do to Improve?
    TEAM – Updating Task Board and Communication. Having more realistic tasks that can be completed within the time frame.
    Walter – Communication relay. Better response time on tasks.
    Carter – Time management, starting tasks a lot earlier so we don’t do things last second.
    Daniel – Informing team of current task and task progress. Manage personal schedule to have more time for group meetups.
    Elvin –
    Luke – Communication, ask for help when necessary