## Slide 1: Borgs Bros
  What Went Well?
    TEAM – Little to no conflict. Everyone was helpful to each other when answering questions. All able to sync repositories and modify shared project.
    Walter – Idea input creation
    Carter – No conflict while working on project. Everyone worked well as a team and all discussions went smoothly, work was evenly distributed.
    Daniel – Repository organization.
    Elvin –
    Luke -

## Slide 2: Borgs Bros
  What Might Be Impeding Us from Performing Better?
    Learning new tools/languages/frameworks so that everyone has an equal understanding of the project.
    Learning how to create “real time” updates for the multiplayer aspect with multiple users. Will require more research.
    Time management, underestimating how much time it takes to complete a task.
    .

## Slide 3: Borgs Bros
  What Can We do to Improve?
    TEAM – Updating Task Board and Communication
    Walter – Communication relay. Better response time on tasks.
    Carter – Time management, starting tasks a lot earlier so we don’t do things last second.
    Daniel – Informing team of current task and task progress. Manage schedule to have more time for group meetups.
    Elvin –
    Luke -