## Slide 1
  What Went Well?
TEAM
We planned accordingly.
Broke down tasks into more manageable tasks.
Everyone had a better understanding of the project
Zenhub was updated consistently
    Walter – We were able to lay the ground work in the application to emit messages for the server.
    Carter – Sprint was beneficial because allowed for us to have a better understanding of our web application.
    Daniel – We were able to grasp a better understanding of how our server interacts with the clients.
    Elvin –
    Luke –

## Slide 2
  What Might Be Impeding Us from Performing Better?
    Lack of time due to other responsibilities.
    Difficulty meeting up with group due to each other's schedules

## Slide 3
  What Can We do to Improve?
    TEAM – More communication between the whole team.
    Walter – Updating team work outside of the ZenHub Board (ie. updating everyone)
    Carter – More group meetups/group chat sessions to discuss issues.
    Daniel – Better time management and communicating availability.
    Elvin –
    Luke –