## Slide 1: Borgs Bros
  What Went Well?
    TEAM – Little to no conflict. Everyone was helpful to each other when answering questions. All able to sync repositories and modify shared project.
    Walter –
    Carter – No conflict while working on project. Everyone worked well as a team and all discussions went smoothly, work was evenly distributed.
    Daniel – Repository organization.
    Elvin –
    Luke -

## Slide 2: Borgs Bros
  What Might Be Impeding Us from Performing Better?
    Learning new tools/languages/frameworks so that everyone has an equal understanding of the project.
    Learning how to create “real time” updates for the multiplayer aspect with multiple users. Will require more research.
    .
    .

## Slide 3: Borgs Bros
  What Can We do to Improve?
    TEAM – Updating Task Board and Communication
    Walter –
    Carter – Time management, starting tasks a lot earlier so we don’t do things last second.
    Daniel – Informing team of current task and task progress. Manage schedule to have more time for group meetups.
    Elvin –
    Luke -